# Week 1 checklist

Week 1 is about foundations: clarity, architecture, and basic scaffolding. Here’s a concise checklist per role.

Founder / Product

- Write 1–2 page StyluS MVP spec (core loop, AI features, target user).

- Define success metrics for MVP (e.g., onboarding completion, items added, OOTD usage).

- Approve initial feature priority: onboarding → wardrobe → OOTD → assistant → calendar.

- Schedule short kickoff with entire team to align on vision and Week 1 goals.

- Identify 5–10 potential early users for later interviews/usability tests.

UI/UX Designer

- Map information architecture (screens: Auth, Onboarding, Wardrobe, Dashboard, Calendar, Assistant, Insights).

- Draw core user flows (new user: signup → onboarding → add items → OOTD; returning user: dashboard → assistant).

- Create low-fi wireframes for: onboarding, wardrobe add flow, dashboard with OOTD.

- Align with Founder on which fields/steps are must-have vs nice-to-have in onboarding.

- Share early wires with FE + BE to inform routes and data models.

Frontend Engineer (Next.js)

- Initialize Next.js + TypeScript project.​

- Install Tailwind CSS and shadcn/ui; configure base theme.​

- Set up basic app layout (mobile-first container, nav/shell).

- Create placeholder routes: /login, /onboarding, /wardrobe, /dashboard, /calendar, /assistant.

- Integrate Supabase client for auth (env vars, basic signin/signup functions).​

- Implement /login and /signup pages (very simple forms, no styling polish yet).

Backend / Supabase Engineer

- Create Supabase project (auth enabled) and share keys with team.​

- Define initial schema draft for:

  - user_profiles (style, colors, contexts, goals).

  - wardrobe_items (userId, imageUrl, category, colors, tags, etc.).

  - outfit_recommendations and outfit_logs.

- Enable and test Row Level Security for user-scoped tables.​

- Set up Supabase storage bucket for wardrobe images.​

- Create basic API endpoints or server actions plan for profile and wardrobe (even if not implemented yet).

- Align with AI/ML on data shapes needed for tagging and recommendation.

AI/ML Engineer

- Clarify list of required tags per item (category, dominant color, colors[], season, formality, sleeves).

- Draft rule-based outline for outfit engine (filters: occasion, weather, style; ranking signals: wear frequency, recency, feedback, variety).

- Set up Python project with virtualenv; install FastAPI, requests, Pillow, OpenCV.​

- Create minimal FastAPI app with /health endpoint running locally.​

- Implement helper to load image from URL and return basic info (size, simple dominant color).

- Write short doc of planned AI endpoints (/ai/tag-item, /ai/generate-outfit, /ai/assistant, /ai/classify-event) with tentative request/response JSON.

At the end of Week 1, the team should have: shared MVP spec, core flows, project scaffolding (Next.js + Supabase + FastAPI), and a clear AI/API contract